# FirstPublicReleasePlan_v1

1) What’s left to reach a full app release (comprehensive checklist)

A. Core Product

- Reader flows: browse → book detail → preview → purchase → download.

- Author flows: sign up/login → upload EPUB/PDF → metadata (title/cover/genre) → submit for listing.

- Reviews & ratings: early-review pipeline, star ratings, moderation queue.

- Recommendations: simple “more like this” by genre/author; later: ML signals.

B. Data & Schema (Supabase)

- Finalize tables: users/authors, books, genres, reviews, orders, files, activities/audit.

- RLS policies: least privilege for public, author, admin roles.

- Indexes for common queries (books by genre, recent reviews, top sellers).

- Storage buckets: covers/, epub/, previews/ with signed URL rules.

- Migrations: one consolidated SQL for prod; seed minimal demo data.

C. Authentication & Roles

- Supabase Auth (email/password or magic link).

- Role mapping: reader, author, admin; server checks via is_admin() + JWT claims.

- Admin allowlist and password hashing verified in prod.

D. Payments & Commerce

- Stripe integration (Checkout + Webhooks).

- Price model: base price, platform fee, author revenue split (incl. extra 5% processing for authors).

- Order records + license terms; download entitlements (signed URLs).

- Refund/chargeback policy path.

E. Content Pipeline

- File upload (client → storage via signed policy).

- EPUB validation/extract (title/author/TOC/cover).

- Preview generator (first N pages or sample chapter).

- Safe file types and size limits.

F. Admin & Ops

- Admin dashboard: books (approve/deny), reviews (moderate), genres (CRUD), users.

- CSV export: reviews, email list, sales.

- Feature flags (maintenance mode, invite-only beta).

- Error triage page (status panel, recent errors).

G. Avatar “Host” / Feedback

- Embed ChatDock + Brain endpoint config.

- “Host” mode: scripted check-ins (NPS or 1-question surveys).

- Log feedback to feedback table; export to CSV.

H. UX/UI & Accessibility

- Final pass on layout, dark/light tokens, empty-state messages.

- Keyboard/screen-reader basics; focus order; aria labels.

- Mobile responsiveness = first-class.

I. Analytics, SEO, Email

- Basic analytics (privacy-safe) + events (view, add-to-cart, checkout).

- SEO: titles/meta/OG images; sitemap + robots.txt.

- Email service (transactional: receipts, password reset).

J. Security & Compliance

- Secrets handling (no service role in client).

- Rate limiting on APIs; basic bot/spam filters on reviews.

- Content policy guidelines + takedown process.

- Data retention & export path (user data requests).

K. Observability & QA

- Logging (server/API), error reporting (Sentry or similar).

- E2E smoke flows (reader buy, author upload, admin approve).

- Load test basics (catalog browse, checkout burst).

L. Release Engineering

- Vercel project final wiring; envs set for all environments.

- One-click seed/reset scripts (dev/staging).

- Rollback plan; maintenance page toggle.

M. Legal/Docs/Support

- Terms, Privacy, Refund policy; DMCA/abuse contact.

- README + Runbook; Admin handbook; Onboarding guide for authors.

- Support mailbox & macros.

N. Launch & GTM

- Beta cohort invite (authors/readers).

- Launch checklist & press blurb; landing content updated.

- Post-launch monitoring & hotfix protocol.

2) Concrete suggestions to complete each area

A. Core Product

- Start with MVP paths: (1) Reader purchase & download; (2) Author upload & publish; (3) Basic reviews.

- Use feature flags to hide “nice-to-have” (recommendations, advanced filters) until stable.

B. Data & Schema

- Lock a single migration that creates all tables + minimal seeds (done via your 001_full_reset.sql pattern).

- Add RLS unit tests (SQL assertions) to verify public can't read restricted rows.

C. Auth & Roles

- Use Supabase Auth UI for speed; add email verification.

- Set a server-side guard in admin/API routes: if (!is_admin(auth.email())) 403.

D. Payments & Commerce

- Implement Stripe Checkout first (fastest path).

- Store Stripe payment_intent and on webhook success create orders + entitlements.

- Signed download links expire quickly; enforce per-user ownership checks.

E. Content Pipeline

- Upload to a staging bucket, run validation, then move to epub/ on approval.

- Build a small metadata extractor (node-epub, Calibre CLI, or custom).

F. Admin & Ops

- Start with a table-driven dashboard (DataGrid) backed by simple /api/admin/*.

- Add bulk approve/deny actions and a searchable queue.

G. Avatar Host / Feedback

- Wire ChatDock to your Brain SSE endpoint; keep contract: token → message → done.

- Create feedback table with {id, user_id?, channel, prompt, answer, rating?, created_at}.

- Nightly CSV export job (serverless cron) to storage.

H. UX/UI & Accessibility

- Adopt a small design token set (already in your CSS).

- Use semantic HTML; ensure tab order and visible focus rings.

I. Analytics, SEO, Email

- Add a simple analytics snippet (or self-hosted).

- Generate sitemap.xml on build; add canonical URLs.

- Use a reliable transactional email (Postmark/SendGrid). Keep templates in repo.

J. Security & Compliance

- Never expose SUPABASE_SERVICE_ROLE_KEY to client; only in API routes.

- Rate limit login, review submit, and upload routes.

- Write a clear content policy; auto-flag reviews with links/keywords.

K. Observability & QA

- Add server logging wrapper + request IDs.

- E2E: write a smoke test that goes end-to-end on staging (seed → buy → download).

- Keep an “error drawer” in admin showing last 50 API errors.

L. Release Engineering

- Verify Vercel envs in all three scopes (Development / Preview / Production).

- Keep a POST /api/admin/seed protected by admin for staging only.

- Maintain a rollback: previous deployment link + maintenance flag.

M. Legal/Docs/Support

- Generate baseline Terms/Privacy and customize.

- Document refunds and consignment policies for authors (since we’re a “test novel” hub).

- Create admin runbook (approve flows, manual fixes, emergency steps).

N. Launch & GTM

- Warm start with friends & family authors; feature 5–10 strong titles.

- Collect quotes from early readers for landing page.

- Run a 2-week “Completed Novel Spotlight” campaign; measure conversion.

Suggested Implementation Order (Must → Should → Could)

Must (Release blockers)

- Auth & roles; Admin allowlist guard.

- Schema + RLS; storage buckets; migrations locked.

- Reader purchase → download (Stripe + entitlements).

- Author upload → validation → publish.

- Admin dashboard minimal (approve/deny; reviews moderation).

- Vercel deploy with envs + /api/env-check green.

Should (Enhance reliability & delight)

- Reviews with moderation & exports.

- Avatar host + feedback logging.

- SEO/analytics/email; accessibility pass.

- Error reporting & basic load test.

Could (Post-launch, iteration)

- Recommendations; richer discovery.

- Merch store integration.

- Mobile app wrapper.

- Advanced author services (editing/cover/ads packages).

Definition of Done (First Public Release)

- ✅ All “Musts” above passing on staging and production.

- ✅ /api/env-check healthy on prod; no secrets in client.

- ✅ Purchase-to-download verified with a test card; entitlements enforced.

- ✅ Admin can approve titles and moderate reviews.

- ✅ Legal pages live; support mailbox monitored.

- ✅ Runbook + rollback instructions included in repo.

If you want, I can drop this into your canvas outline and generate an updated “Release Plan” DOCX/PDF plus a task board CSV you can import into Trello/Jira/Asana.

Done! I created a FirstPublicReleasePlan_v1.zip that contains a clean, structured backup layout plus SyncToy instructions so you can sync just this plan folder to your external drive (without touching anything else on the drive).

Download

- FirstPublicReleasePlan_v1.zip

Inside the zip

- 01_Project_Plan/ – release plan DOCX, architect brief, dev outline

- 02_Build_Schematics/ – one-file kit, connectors pack, schematics

- 03_Supabase_Setup/ – SQL reset kit placeholder + instructions

- 04_Vercel_Deployment/ – deploy notes

- 05_GitHub_Integration/ – repo/CI notes

- 06_Error_Logs_and_Fixes/ – put logs + fixes here

- 07_Business_Plan/ – funding packages & decks (moved in if available)

- 08_STOP_Packages/ – drop session archives here

- _TOOLS/ – SyncToy_INSTRUCTIONS.txt, overwrite scripts, quick steps

- README_FIRST_PUBLIC_RELEASE.txt – quick orientation

SyncToy usage (Windows, target just this folder)

- Unzip to: C:\Projects\Chapterhouse\FirstPublicReleasePlan_v1

- Create the external target: E:\Chapterhouse\FirstPublicReleasePlan_v1

- SyncToy → New Folder Pair

  - Left: C:\Projects\Chapterhouse\FirstPublicReleasePlan_v1

  - Right: E:\Chapterhouse\FirstPublicReleasePlan_v1

- Action: Echo (mirror) or Contribute (no deletes on right)

- Preview → Run

If you want, I can also add a tiny Windows .bat helper that launches SyncToy and previews this specific pair, so it’s one double-click to sync just this plan folder.

Got it — once you upload the last STOP packages here, I’ll:

- Ingest & Merge

  - Go through each uploaded STOP package.

  - Merge the contents into the FirstPublicReleasePlan_v1 backup.

  - Create any missing critical folders as we go.

- Cross-Check & Update

  - Make sure Supabase, GitHub, and Vercel schematics are current.

  - Add missing connection/config notes from those STOP packages.

- My Own STOP Package

  - Once other tasks are done, I’ll generate my own STOP package for this session with a full transcript, error log, and update record.

  - This will be placed into 08_STOP_Packages in the backup.

- Updated Backup

  - Deliver an updated FirstPublicReleasePlan_v1.zip with the new STOPs merged and new folders added for critical missing items.

When you’re ready, upload the STOP packages from your other chats, and I’ll start the merge.

Here’s the deployment analysis based on your BFF STOP / Conclude Report and what it shows about how we finally got Chapterhouse live on GitHub Pages — plus why you’re running into Vercel issues now.

1. How We Got It Live on GitHub Pages

The successful deployment happened because:

- Repo Setup

  - The bff-suite repo was cleaned and connected to GitHub Pages.

  - Static site files lived inside the trey-suite/ directory.

  - GitHub Actions workflow was set to deploy trey-suite/ on every push to main.

- Static File Structure

  - All pages were pure HTML/JS/CSS — no build step required.

  - Assets (GLB models, profile card HTML, widget code) were directly linked with relative paths.

- Supabase Integration

  - supabase.config.js stored the public URL + anon key (safe for client use).

  - Two Supabase Edge Functions were deployed:

    - sync_github_pr — commits changes to GitHub.

    - `

Here’s what’s next based on that deployment analysis and where you’re trying to go now:

1. For the Backup Process

- I’ll resume building the FirstPublicReleasePlan_v1.zip with the correct folder structure so you can keep dropping STOP packages and updated files into it.

- I’ll create separate folders for:

  - Deployment Scripts (GitHub Pages, Vercel, Netlify)

  - Environment Configs (Supabase, API Keys, .env templates)

  - Source Code (Frontend, Backend, Widgets, Static Assets)

  - Documentation (Playbooks, Reports, Error Logs)

  - Business Plan (Pitch decks, SBA/Funding packages)

- This will be your “safe state” — the working copy that we know was live and functional.

2. For Next Deployment Steps

Based on how GitHub Pages succeeded but Vercel is failing:

- Static Export for Vercel

  - Vercel doesn’t deploy from /trey-suite/ like GitHub Pages did — it expects the output folder from a Next.js build.

  - Solution: Create next.config.js with output: 'export' and move all static assets to /public/.

- Supabase Config for Vercel

  - GitHub Pages used a public key directly in JS; Vercel needs .env variables in the project root (.env.production).

  - Move all Supabase keys from JS into environment variables via Vercel dashboard.

- Adjust Build Command

  - In Vercel dashboard:

    - Build Command: next build && next export

    - Output Directory: out

- Verify Routing

  - GitHub Pages used direct HTML file paths; Vercel uses Next.js routing.

  - All links must be updated to /page-name format.

3. Suggestions to Complete Full Release

- Testing: Use Vercel’s preview deploy before final production push.

- Cross-host failover: Keep GitHub Pages live while Vercel is in testing.

- Supabase Edge Functions: Deploy via supabase functions deploy so they are callable from both GitHub Pages and Vercel.

- Automated Backup Sync: Point SyncToy to the new backup folder structure so every STOP package or source update gets mirrored.

If you want, I can start building that backup package now with all the current deployment-ready files and the empty folder placeholders for anything missing. Then we can try the Vercel static export process in parallel so you’re not blocked.